**Project Schedule / Activities**

Below is a table depicting the different phases of the project, the task accomplished or in process, date due, estimated scope measured in days, and resources used.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Phase | Task | Date Due | EST. Scope Of Task | Resources |
| 0-Planning | Define Project | 8/27 | 1 | All |
| Build project management application description |  | 1 | All |
| Team meeting with Dr. Tan | 09/01 | 1 | All |
| Work breakdown and team members role | 08/26 | 1 | All |
| Team Meeting (Platform targeted, technological constraints and selected tools for development) | 08/11 | 1 | All |
| 1-Technical Documents and design | Build SRS (Software requirement specification) |  | 2 | All |
| Build RMP (Risk Management Plan) | 9/15 | 4 | :Hector Richiez  :Jennifer Li |
| Build SPP (Software Project Plan) | 9/17 | 6 | :Tyler Mariano |
| Build Quality Control and Assurance plan | TBD | 10 | All |
| Application Design | TBD | 7 | :Tyler Mariano |
| Build USD (Use Case Description/Use Case Diagrams) | TBD | 5 | All |
| Build HDL (High Level Diagrams) | TBD | 3 | All |
| Review USD and HDL for correctness and consistency | TBD | 2 | All |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Phase | Task | Date Due | EST. Scope Of Task | Status | Resources |
| 2-Implementation or Coding | User interface Development | TBD | 20 | Not Completed | :Hector Richiez  :Tyler Mariano |
| Messaging System development | TBD | 19 | Not Completed | :Hector Richiez  :Tyler Mariano |
| Database modeling design, coding and implementation | TBD | 10-15 | Not Completed | All |
| Develop Modular Testing | TBD | 3 | Not Completed | :Jennifer Li  :Tyler Mariano |
| Integrating Modules and Building Prototype for testing | TBD | 3 | Not Completed | :Jennifer Li  :Tyler Mariano |
| Application Completion | TBD | 5-10 | Not Completed | All |
| 3-Deployment | User Survey | TBD | 2 | Not Completed | All |
| Deployment of App in the android store | TBD | 1 | Not Completed | All |
| 4-Maintaince | Reworking coding logic functionality | TBD | 1 | Not Completed | All |
| Resolving Environmental or platform issues | TBD | ½ | Not Completed | All |
| Addressing user’s feedback | TDB | 1-5 | Not Completed | All |